LBRO

Law-Breach Response Orchestrator

v2 Engineering Roadmap

12-Month Product & Architecture Plan  |  2026 - 2027

| 5 Pillars | 28 Features | 12 Months | Enterprise Ready |
| --- | --- | --- | --- |

# 1. Executive Summary

LBRO v1 delivered a production-grade security incident response platform with FastAPI, React, JWT + RBAC, ML-based traffic classification, evidence vault, compliance engine, and 197 passing integration tests. v2 transforms LBRO from a single-tenant tool into a multi-tenant SaaS platform with deep third-party integrations, advanced ML, enterprise compliance certifications, cloud-native infrastructure, and a viable commercial business model.

The roadmap is structured across four quarterly themes and five capability pillars:

- Q1 (Months 1-3): Foundation — Multi-tenancy, Organizations, Team Management, API Tokens, Webhooks

- Q2 (Months 4-6): Integrations — Notification channels, cloud connectors, SIEM platforms

- Q3 (Months 7-9): Intelligence — Advanced ML ensemble, Threat Intel, Live Attack Map, Compliance certs

- Q4 (Months 10-12): Scale — Kubernetes, Redis/Celery/RabbitMQ, Observability stack, HA/DR, SOAR

Projected outcomes by end of v2: ARR of $800K-$4M, 50-150 enterprise customers, SOC2 Type II certification, and a platform capable of ingesting 100,000+ events/second.

# 2. v1 Baseline

v1 (completed July 2026) established the following capabilities that v2 builds upon:

| Domain | v1 Capability |
| --- | --- |
| Authentication | JWT HS256 + jti revocation, refresh tokens, login lockout (configurable MAX_LOGIN_ATTEMPTS) |
| RBAC | 3-tier: viewer / analyst / admin with 20+ explicit permissions in ROLE_PERMISSIONS map |
| Projects | Full CRUD, project-scoped isolation for incidents, evidence, and compliance records |
| Incidents | CRUD + status FSM: new -> triaging -> contained -> eradicating -> recovering -> closed -> reopened |
| Evidence Vault | SHA-256 integrity, chain-of-custody, content-type allowlist, dangerous file signature rejection |
| ML Pipeline | CICIDS2017 RandomForest classifier, confidence scoring, heuristic fallback, async-safe |
| Compliance | GDPR, HIPAA, DPDPA obligations persisted to DB; PDF and Word report generation |
| API | REST API with OpenAPI spec, pagination, project-scoped filters, rate limiting stub |
| DevOps | GitHub Actions CI: lint, typecheck, 197 integration tests, Docker multi-stage, Terraform |
| Database | PostgreSQL (SQLAlchemy async), Alembic migrations 001-009, missing indexes added |

# 3. v2 Architecture Overview

v2 evolves from a monolithic FastAPI application backed by a single PostgreSQL database into a modular, event-driven platform deployed on Kubernetes with horizontal autoscaling.

## 3.1 Multi-Tenancy Model

Row-Level Security (RLS) is the default isolation layer. An OrganizationMiddleware injects org_id into every SQLAlchemy session via PostgreSQL SET LOCAL app.current_org_id, and RLS policies on every tenant table enforce the filter transparently. Enterprise customers can optionally use schema-per-tenant isolation.

- Shared schema (default): org_id FK on all tenant rows, RLS policies on PostgreSQL 17

- Schema-per-tenant (Enterprise): separate pg_schema per org, Alembic multi-tenant migration runner

- Migration path: Alembic migration 010 adds organization_id (nullable), backfills, then applies NOT NULL constraint

## 3.2 Event-Driven Core

A RabbitMQ message broker with Celery workers replaces synchronous in-process calls for ML inference, notification dispatch, webhook delivery, report generation, threat feed ingestion, and SIEM forwarding. This decouples API latency from background work and enables per-worker-type horizontal scaling.

## 3.3 Caching Layer

Redis 7 (Sentinel HA) is introduced for: JWT blocklist (O(1) revocation check replacing DB query), token bucket rate limiting per user+org, ML prediction caching (TTL=5 min for identical flow features), and dashboard metric caching (TTL=30s).

## 3.4 Observability Stack

OpenTelemetry SDK auto-instruments FastAPI, SQLAlchemy, Celery, and httpx. Traces export to Jaeger, metrics to Prometheus, logs to Loki. Grafana dashboards cover API SLOs, ML inference latency, queue depth, and per-tenant throughput.

# 4. Quarterly Roadmap

| Q1 Months 1-3 | Foundation: Multi-Tenancy, Organizations & Developer Platform |
| --- | --- |

## 4.1 Organizations & Multi-Tenancy

The Organization is the top-level billing and isolation unit. Every tenant-scoped resource gains an organization_id FK. Existing v1 data migrates into a 'Personal' organization per user.

- New model: Organization (id, name, slug, plan, max_users, max_projects, billing_email, created_at)

- New model: OrganizationMember (org_id, user_id, role: owner/admin/member/viewer, invited_at, joined_at)

- Middleware: OrganizationContext — resolves org from subdomain (acme.lbro.io) or X-Organization-ID header

- PostgreSQL RLS: policies on all tenant tables enforce org_id filter at DB level

- Plan gating: feature flags and resource limits (max_users, max_projects) enforced at middleware level

- New router: /api/v2/organizations — CRUD, member management, usage stats, billing portal redirect

## 4.2 Team Management

Teams allow fine-grained project assignment within an organization without granting org-wide admin access.

- New model: Team (org_id, name, description) + TeamMember (team_id, user_id, role)

- New model: ProjectTeam — many-to-many between Project and Team

- Team-scoped RBAC: TeamMember.role overrides OrganizationMember.role for project-scoped actions

- API: /api/v2/teams — CRUD, member add/remove, project assignment

## 4.3 Project Invitations

Invite users to an organization or project via signed email link. Invited users register with pre-filled email and land directly in the correct org.

- New model: Invitation (org_id, project_id?, email, role, token_hash, expires_at, accepted_at)

- Flow: Admin sends invite -> email with signed link -> recipient registers -> auto-joins org/team

- Token: HMAC-SHA256(invitation_id + secret), 48h TTL, single-use, invalidated after acceptance

- API: POST /api/v2/invitations, GET /api/v2/invitations/{token}/preview, POST /api/v2/invitations/{token}/accept

## 4.4 API Tokens v2

v1 API keys replaced with scoped, rotatable tokens supporting fine-grained permission scopes.

- New model: APIToken (org_id, user_id, name, prefix, token_hash, scopes[], expires_at, last_used_at)

- Format: lbro_<prefix8>_<random48> — prefix visible for identification, full token shown once at creation

- Scopes: incidents:read, incidents:write, evidence:read, evidence:write, ml:classify, reports:read, webhooks:manage

- Rotation: POST /api/v2/tokens/{id}/rotate — new token issued; old token valid for 24h grace period

## 4.5 Webhook Framework

Generic webhook delivery system with retry logic, HMAC signing, and per-event filtering.

- New model: WebhookEndpoint (org_id, url, secret_hash, events[], enabled)

- New model: WebhookDelivery (endpoint_id, event_type, status, attempts, next_retry_at, response_status)

- Signing: X-LBRO-Signature-256: hmac-sha256(secret, body) — same pattern as GitHub webhooks

- Events: incident.created, incident.status_changed, evidence.uploaded, alert.triggered, ml.classification_complete

- Delivery: Celery task with exponential backoff (1s, 5s, 30s, 5m, 30m) — max 5 attempts, then DLX

| Q2 Months 4-6 | Integrations: Notifications, Cloud Connectors & SIEM Platforms |
| --- | --- |

## 4.6 Notification System

Unified notification engine dispatches alerts across all channels with per-user preference management and alert deduplication.

- New model: NotificationRule (org_id, name, event_filter, severity_filter, channel, config, enabled)

- Deduplication: SHA-256 of (org_id + event_type + entity_id + time_bucket) -> Redis SETNX TTL=15min

### Email Alerts

- Provider: AWS SES (primary) + SendGrid (fallback); Jinja2 HTML templates with per-org branding

- Digest mode: hourly/daily digest for low-severity alerts to prevent inbox flooding

### SMS

- Provider: Twilio (primary), AWS SNS (fallback); opt-in required; STOP/HELP compliance

- Use case: critical/high severity escalation when email is unread for more than 30 minutes

### Push Notifications

- FCM for Android/iOS mobile app; VAPID Web Push for browser notifications

- Critical alerts bypass Do Not Disturb on mobile

### Slack Integration

- OAuth2 bot installation per workspace; slash commands: /lbro status, /lbro incident, /lbro classify

- Block Kit messages: incident cards, severity badges, action buttons (Acknowledge / Escalate / Close)

- Interactive modals: status transitions directly from Slack without leaving the channel

### Discord Integration

- Discord bot via OAuth2; embed cards with color-coded severity; role mentions for critical incidents

### Microsoft Teams

- Adaptive Cards for incident notifications with deep links back to LBRO

- Teams App via Azure Bot Service; Connector webhook fallback for orgs without full bot

## 4.7 Cloud Provider Connectors

Pull-based connectors poll cloud security APIs on a configurable schedule (default 5 minutes). All findings normalize to the LBRO IncidentCreate schema.

### AWS CloudWatch + AWS WAF

- CloudWatch Logs Insights: VPC Flow Logs, CloudTrail, WAF logs queried via Celery beat

- WAF blocked requests auto-create LBRO incidents when rate-exceeded rules trigger

- Auth: STS AssumeRole with ExternalId per org — no long-lived credentials stored in LBRO DB

### Cloudflare

- Cloudflare Logs API: firewall events, DDoS mitigation events, bot scores

- Auth: Cloudflare API Token with Zone.Read + Logs.Read scopes

### Azure Defender for Cloud

- Microsoft Graph Security API: pull alerts from Azure Defender, Sentinel, Purview

- Event Grid subscription for real-time push; Auth: Azure AD service principal

### GCP Security Command Center

- SCC Findings API: high/critical findings from Security Health Analytics, Event Threat Detection

- Pub/Sub push subscription for real-time delivery; Auth: GCP service account

## 4.8 SIEM Integrations

LBRO both ingests from and exports to SIEM platforms. Ingestion normalizes SIEM events to LBRO incidents; export sends LBRO data to SIEM for correlation.

### Splunk

- Ingest: LBRO exposes an HEC-compatible receiver endpoint for Splunk forwarders

- Export: Splunk REST API pushes LBRO incidents as Notable Events

- Splunk Add-on: pre-built dashboards and saved searches for LBRO data

### Elastic SIEM

- Ingest: pull security signals from .alerts-security.alerts index via Elasticsearch API

- Export: Filebeat-compatible ndjson log stream; LBRO-trained detection rules for Elastic Security

### Wazuh

- Ingest: Wazuh API pulls active alerts from wazuh-alerts index

- Export: Wazuh Active Response triggers containment scripts when LBRO marks incident 'contained'

### IBM QRadar

- Ingest: QRadar REST API pulls offenses (correlated incidents)

- Export: QRadar Custom Event Collector via structured syslog

### Microsoft Sentinel

- Ingest: Log Analytics REST API queries SecurityIncident and SecurityAlert tables

- Export: Sentinel Data Connector via Azure Function relay; Logic App playbook triggers LBRO webhook

| Q3 Months 7-9 | Intelligence: Advanced ML, Threat Intelligence & Compliance Certs |
| --- | --- |

## 4.9 Advanced ML Pipeline

The v1 RandomForest CICIDS2017 model is replaced by a gradient boosting ensemble with online learning and a versioned model registry.

### Gradient Boosting Ensemble

- XGBoost: primary classifier — fastest inference, best accuracy on tabular network flow data

- LightGBM: secondary — handles high-cardinality categorical features (ASN, geo country, protocol)

- CatBoost: tertiary — robust to missing values in partial flow records (edge sensor telemetry)

- Ensemble: soft-voting (average predict_proba across all three) with configurable model weights

- Features expanded from 78 to 120: CICIDS2017 base + GeoIP fields + protocol semantics + ASN reputation

### Online Learning

- River library: incremental Hoeffding Tree running alongside the ensemble in shadow mode

- ADWIN drift detector: triggers model retraining when concept drift detected (p<0.05)

- Feedback loop: analyst TP/FP/FN corrections from the UI feed the online update queue in real time

- Promotion: shadow model replaces ensemble component only after F1 improvement > 2%

### Model Registry

- New model: MLModel (org_id, name, version, algorithm, dataset_hash, accuracy, f1, deployed_at, status)

- Artifact storage: model files stored in S3 (or local MinIO for OSS); DB stores metadata and metrics

- Promotion gate: minimum F1 >= 0.85 and accuracy >= 0.90 required for production promotion

- API: GET /api/v2/ml/models — list, compare metrics, promote, rollback, download artifact

### Automatic Retraining

- Triggers: (a) ADWIN drift signal, (b) scheduled weekly Celery beat, (c) manual admin trigger

- Pipeline: fetch labeled data (last 90 days) -> retrain ensemble -> evaluate -> push to registry

- Hyperparameter tuning: Optuna study (50 trials) on each retrain cycle; best params stored in registry

## 4.10 Threat Intelligence

### MITRE ATT&CK Mapping

- MITRE ATT&CK STIX 2.1 bundle (Enterprise Matrix v14) embedded in LBRO database

- ML classifier output mapped to ATT&CK Technique ID (e.g., DDoS -> T1498.001)

- Incident detail shows ATT&CK technique card: tactic, sub-technique, description, mitigations

- ATT&CK Navigator export: per-org heatmap of observed techniques over selectable time range

### CVE Integration

- NIST NVD API v2: daily sync of CVE records; CVSS v3 scores stored in CVE table

- Asset inventory: AssetTag (org_id, software, version) linked to incidents

- Auto-correlation: when incident created, destination software CVEs surfaced in enrichment panel

### GeoIP Enrichment

- MaxMind GeoIP2 City + ASN database (updated weekly); stored in IncidentEnrichment table

- Enriched fields: country, city, ASN, ISP, is_tor, is_vpn, is_cloud_exit_node

- Used as additional ML features: source_asn, source_country_code, is_tor, is_vpn

### Threat Feeds

- Connectors: AbuseIPDB, AlienVault OTX, Shodan InternetDB, MISP instances, custom STIX 2.1 feeds

- New model: ThreatIndicator (type: ip/domain/hash/url, value, score, source, expires_at)

- Auto-lookup: every new incident IP checked against ThreatIndicator table; match boosts severity

- UI: Threat Feed management — add feeds, view indicators, set per-feed polling interval

### Live Attack Map

- WebSocket endpoint /ws/attack-map: streams new incidents with geo coordinates in real time

- Frontend: WebGL globe (deck.gl) with arc animations from source_ip to destination_ip geolocation

- Redis pub/sub fan-out: new incidents published to lbro:attack-map:{org_id} for WebSocket broadcast

- Public mode: org can enable unauthenticated read-only live map for office TV / website

## 4.11 Compliance Certifications

v2 expands the compliance engine from documentation to structured control tracking with evidence linking and auditor portals.

- New model: ComplianceControl (framework, control_id, title, status, evidence_ids[], owner_id, due_date)

- New model: AuditLog (actor_id, action, resource_type, resource_id, before, after, ip, timestamp) - immutable append-only

- Frameworks: ISO 27001:2022 (93 controls), SOC2 Type II, HIPAA, PCI-DSS v4, GDPR, DPDPA

- Auditor portal: read-only org-scoped view with time-limited access token for external auditors

- Evidence linking: ComplianceControl.evidence_ids references Evidence vault records with integrity hash

- Gap analysis: automated control status sweep based on LBRO config + incident history

- SOC2 automation: continuous control monitoring — alerts when a monitored control drifts to FAIL

| Q4 Months 10-12 | Scale: Kubernetes, Observability, HA, DR & SOAR Playbooks |
| --- | --- |

## 4.12 Evidence — Immutable Storage

- S3 backend: large files uploaded to S3 (or MinIO for OSS); DB stores metadata and SHA-256 hash only

- S3 Object Lock (Compliance mode): evidence locked for configured retention period (default: 7 years)

- S3 Versioning: all versions retained; DELETE creates a delete marker without erasing the file

- Digital signatures: evidence hash signed with org RSA-4096 private key; public key in org settings

- Chain-of-custody v2: each custody record hashes the previous record's hash — tamper-evident linked list

- Legal export: ZIP bundle with evidence file + custody chain + verifiable signature manifest

## 4.13 Incident Response — Playbooks & SOAR

- New model: Playbook (org_id, name, trigger_conditions, steps[]) — YAML DSL stored in DB

- Step types: notify, webhook, api_call, wait, branch (conditional), human_approval (with timeout)

- Trigger example: incident.created WHERE severity IN ['critical','high'] AND attack_category = 'DDoS'

- Execution engine: Celery Chord + Chain; each step logged to PlaybookRun table with start/end timestamps

- Containment automation: call AWS WAF to block source IP; call Cloudflare to enable Under Attack mode

- Approval gates: human_approval step sends notification, waits; timeout triggers escalation

- Export: playbooks compatible with Palo Alto XSOAR, Sentinel Logic App, Torq YAML formats

## 4.14 Kubernetes & Autoscaling

- Helm chart: separate Deployments for lbro-api, lbro-celery-worker, lbro-celery-beat, lbro-ml-worker

- HPA: api (CPU >60%, min 2, max 20), celery (queue depth >100, min 2, max 50), ml (min 1, max 10)

- Resource requests: api (200m CPU, 512Mi), celery (500m CPU, 1Gi), ml (2 CPU, 4Gi)

- Secrets: External Secrets Operator pulling from AWS Secrets Manager / HashiCorp Vault

- PodDisruptionBudget: minAvailable=1 on all Deployments for zero-downtime rolling updates

- Ingress: nginx-ingress with TLS; rate limiting at ingress layer (nginx limit_req)

## 4.15 Redis + Celery + RabbitMQ

- Redis 7 Sentinel HA: JWT blocklist, rate-limit buckets, ML prediction cache, pub/sub for attack map

- RabbitMQ 3.12 Quorum queues: durable broker with dead-letter exchange (DLX) for failed tasks

- Named Celery queues with priorities: notifications > ml-inference > webhook-delivery > report-generation > threat-feed-sync

- Celery Flower dashboard: queue depth, worker status, task history, task retry analysis

## 4.16 Observability

- OpenTelemetry: auto-instrumentation for FastAPI, SQLAlchemy, Celery, httpx, Redis client

- Traces: Jaeger (or Grafana Tempo in cloud offering); trace IDs propagated in all log lines

- Metrics: 60+ custom Prometheus metrics — incident_created_total, ml_inference_duration_seconds, queue_depth_gauge

- Logs: structlog JSON -> Promtail -> Loki; per-org log streams with tenant isolation labels

- Grafana dashboards: API SLO, ML pipeline health, queue throughput, per-tenant usage, infrastructure

- Alertmanager: SLO breach alerts (p99 > 500ms for 5min; error rate > 1% for 2min; queue > 500 for 10min)

## 4.17 High Availability & Disaster Recovery

- PostgreSQL HA: Patroni cluster (1 primary + 2 replicas) with automatic failover; pgBackRest WAL archiving to S3

- RDS option: AWS Aurora PostgreSQL 16 Multi-AZ for managed cloud deployments

- RTO target: 4 hours | RPO target: 15 minutes (WAL streaming replication lag)

- Backup schedule: hourly WAL archive + daily base backup; 30-day retention in S3

- Disaster recovery: Terraform + Ansible automated runbook; DR environment in secondary AWS region

- Multi-region DNS failover: Route53 health checks with 60s TTL; automatic failover to DR

- Chaos testing: quarterly Chaos Mesh drills — kill primary, inject network partition, simulate AZ failure

# 5. Prioritized Implementation Order

Sequenced by dependency chain and business impact. Weeks = person-weeks of engineering effort.

| Feature | Team | Weeks | Quarter | Unlocks |
| --- | --- | --- | --- | --- |
| Organization model + RLS multi-tenancy | 4x Backend |  | Q1 | All subsequent tenant isolation |
| OrganizationMember + Team management | Backend + FE |  | Q1 | Project invitations, RBAC scoping |
| Project Invitations (email flow) | Backend + FE |  | Q1 | Organic org growth / viral onboarding |
| API Tokens v2 (scoped + rotatable) | Backend |  | Q1 | Developer integrations, webhook auth |
| Webhook framework + Celery delivery | Backend |  | Q1 | All outbound integrations |
| Email notification channel | Backend |  | Q2 | Alert delivery baseline |
| Slack bot (OAuth + Block Kit) | Backend + FE |  | Q2 | Top-requested enterprise integration |
| Microsoft Teams connector | Backend |  | Q2 | Enterprise Microsoft shops |
| AWS CloudWatch + WAF connector | Backend |  | Q2 | AWS-native customer segment |
| Elastic SIEM integration | Backend |  | Q2 | Largest SIEM market share |
| SMS + Push notifications | Backend |  | Q2 | Mobile / on-call escalation |
| Discord integration | Backend |  | Q2 | Developer and SMB segment |
| Splunk Add-on | Backend |  | Q2 | Fortune 500 SIEM standard |
| Azure Defender + GCP SCC | Backend |  | Q2 | Multi-cloud coverage |
| Cloudflare + Wazuh + QRadar + Sentinel | Backend |  | Q2 | Complete connector portfolio |
| XGBoost + LightGBM + CatBoost ensemble | ML |  | Q3 | Accuracy uplift, fewer false positives |
| Model Registry + Auto-retraining | ML + Backend |  | Q3 | Continuous ML improvement loop |
| MITRE ATT&CK mapping | Backend + FE |  | Q3 | Enterprise differentiator |
| Threat Feeds + CVE + GeoIP enrichment | Backend |  | Q3 | Incident enrichment quality |
| Online learning + ADWIN drift detection | ML |  | Q3 | Adapt to novel attack patterns |
| Live Attack Map (WebSocket + deck.gl) | FE + Backend |  | Q3 | Marketing and demo impact |
| Compliance control tracking + auditor portal | Backend + FE |  | Q3 | SOC2 / ISO27001 sales prerequisite |
| S3 evidence storage + Object Lock | Backend + DevOps |  | Q4 | Legal chain-of-custody compliance |
| Digital signatures + custody chain v2 | Backend |  | Q4 | Court-admissible evidence integrity |
| Playbooks + SOAR execution engine | Backend + FE |  | Q4 | Replaces external SOAR tools |
| Kubernetes Helm chart + HPA | DevOps |  | Q4 | Horizontal scalability |
| RabbitMQ + Celery named queues | Backend + DevOps |  | Q4 | Async reliability + priority routing |
| Redis HA (Sentinel) + rate limiting | DevOps |  | Q4 | JWT blocklist, cache, pub/sub |
| Prometheus + Grafana + OpenTelemetry | DevOps + Backend |  | Q4 | SLO visibility and alerting |
| Loki log aggregation + Jaeger tracing | DevOps |  | Q4 | Production debugging |
| PostgreSQL HA (Patroni) + DR runbook | DevOps |  | Q4 | 99.9% availability SLA |

# 6. Engineering Effort Estimation

Team of 8: 4 backend engineers, 1 ML engineer, 1 frontend engineer, 1 DevOps engineer, 1 QA engineer. Total capacity = 8 x 52 = 416 person-weeks per year. v2 feature work: ~252 person-weeks, leaving 164 person-weeks for reviews, bug fixes, on-call, and technical debt.

| Feature Cluster | Breakdown | Total PW | Quarter | Risk |
| --- | --- | --- | --- | --- |
| Multi-tenancy (Org, RLS, Teams, Invitations) | 4 BE x 4 weeks | 16 | Q1 | High - touches every model and every existing query |
| API Tokens v2 + Webhook framework | 2 BE x 3.5 weeks | 7 | Q1 | Low - greenfield, no legacy dependencies |
| Notification engine (Email, SMS, Push) | 2 BE x 3 weeks | 6 | Q2 | Medium - third-party API reliability varies |
| Slack + Discord + Teams bots | 2 BE + 1 FE x 4 weeks | 12 | Q2 | Medium - OAuth flows, platform approval processes |
| Cloud connectors (4 providers) | 2 BE x 5 weeks | 10 | Q2 | Medium - each provider has unique IAM model |
| SIEM integrations (5 platforms) | 3 BE x 6 weeks | 18 | Q2 | High - each SIEM has proprietary schema and auth |
| ML ensemble (XGBoost + LightGBM + CatBoost) | 1 ML x 5 weeks | 5 | Q3 | Medium - well-understood algorithms |
| Model Registry + Auto-retraining pipeline | 1 ML + 1 BE x 4 weeks | 8 | Q3 | Medium - orchestration and S3 artifact management |
| Online learning + ADWIN drift detection | 1 ML x 3 weeks | 3 | Q3 | High - streaming ML in production is operationally complex |
| MITRE ATT&CK + CVE + GeoIP enrichment | 2 BE x 4 weeks | 8 | Q3 | Low - data pipeline, no novel algorithms |
| Threat Feeds + Live Attack Map | 2 BE + 1 FE x 4 weeks | 12 | Q3 | Low - WebSocket + deck.gl well-documented |
| Compliance control framework | 2 BE + 1 FE x 5 weeks | 15 | Q3 | Medium - domain complexity, framework mapping effort |
| S3 Object Lock + Digital Signatures | 2 BE + 1 DevOps x 4 weeks | 12 | Q4 | High - legal correctness requirements are strict |
| Playbooks + SOAR execution engine | 3 BE + 1 FE x 5 weeks | 20 | Q4 | High - custom DSL, async workflow state machine |
| Kubernetes + HPA + Helm chart | 1 DevOps x 4 weeks | 4 | Q4 | Medium - k8s expertise required |
| RabbitMQ + Celery migration from sync | 2 BE + 1 DevOps x 3 weeks | 9 | Q4 | High - replaces synchronous calls in hot paths |
| Redis HA + rate limiting | 1 DevOps + 1 BE x 2 weeks | 4 | Q4 | Low - well-understood Redis patterns |
| Observability stack (OTEL + Grafana + Loki) | 1 DevOps + 1 BE x 4 weeks | 8 | Q4 | Medium - instrumentation coverage takes iteration |
| PostgreSQL HA (Patroni) + DR runbook | 1 DevOps x 4 weeks | 4 | Q4 | High - data durability is critical path |
| Testing + QA (all quarters) | 1 QA x 52 weeks | 52 | All | Required - 90%+ coverage target maintained |
| Code reviews + architecture decisions | All x ongoing | 30 | All | Ongoing investment |
| TOTAL |  | 252 PW | 12 months | 164 PW buffer |

# 7. Business Plan

## 7.1 Target Customers

| Segment | Size | Pain Point | LBRO Value |
| --- | --- | --- | --- |
| SMB / Startup | 5-50 employees | No SOC, no SIEM; alerts go unnoticed | Affordable SOAR + ML without headcount investment |
| Mid-Market | 50-500 employees | Fragmented tools; growing compliance burden | Unified platform; automated compliance reporting |
| Enterprise | 500+ employees | Slow response; siloed tools; audit fatigue | Multi-tenant, SIEM integrations, SOC2 certification |
| MSSP / MDR | Managed security providers | Managing 50+ client orgs is operationally expensive | Multi-org dashboard, white-label option, bulk API |
| Government / Defence | Regulated entities | Strict evidence handling; HIPAA/DPDPA mandates | Immutable evidence vault, chain-of-custody, compliance |

## 7.2 Pricing Tiers

| Feature | OSS / Free $0 / month | Startup $99 / month | Business $499 / month | Enterprise Custom (from $2K/mo) |
| --- | --- | --- | --- | --- |
| Organizations | 1 | 1 | Up to 5 | Unlimited |
| Users | 3 | 15 | 100 | Unlimited + SSO |
| Projects | 5 | 25 | Unlimited | Unlimited |
| Incidents / month | 500 | 10,000 | Unlimited | Unlimited |
| ML Classification | Basic RF | Advanced RF | Ensemble (3 models) | + Custom model upload |
| Webhooks | No | Yes | Yes | Yes |
| Slack / Discord / Teams | No | Yes | Yes | Yes |
| Cloud Connectors | No | No | Yes | Yes |
| SIEM Integrations | No | No | Yes | Yes |
| Threat Feeds | No | AbuseIPDB only | All public feeds | + Private MISP feeds |
| MITRE ATT&CK Mapping | No | No | Yes | Yes |
| Compliance Frameworks | GDPR + DPDPA | + HIPAA | + ISO27001 + SOC2 + PCI-DSS | + Custom frameworks |
| Auditor Portal | No | No | Yes | Yes |
| SOAR Playbooks | No | No | 10 playbooks | Unlimited + custom steps |
| Immutable Evidence (S3 Object Lock) | No | No | Yes | Yes |
| Digital Signatures | No | No | Yes | Yes |
| Live Attack Map | No | Yes | Yes | Yes |
| SSO (SAML / OIDC) | No | No | No | Yes |
| Schema-per-tenant isolation | No | No | No | Yes |
| SLA | No SLA | 99.5% | 99.9% | 99.99% + dedicated TAM |
| Support | Community | Email (72h) | Business hours (8h) | 24/7 phone + dedicated |

## 7.3 Revenue Projections

| Metric | 6 months | 12 months (v2) | 24 months (v3) |
| --- | --- | --- | --- |
| Paying customers | 20-40 | 50-100 | 200-400 |
| ARR (conservative) | $200K | $800K | $3M |
| ARR (optimistic) | $500K | $4M | $15M |
| Enterprise deals (> $2K/mo) | 2-5 | 10-20 | 40-80 |
| MSSP / MDR partners | 0-2 | 3-8 | 15-30 |
| OSS GitHub stars | 500-1,000 | 2,000-4,000 | 6,000-12,000 |

## 7.4 Open-Source Strategy

LBRO OSS (MIT license) is the community edition hosted on GitHub. It drives inbound signups, builds trust in the ML models, and attracts contributor improvements. The commercial SaaS and Enterprise editions extend the OSS core with closed-source plugin modules.

- OSS core (MIT): incident management, evidence vault, ML classification, basic compliance, REST API

- Closed modules: multi-tenancy, SIEM integrations, SOAR playbooks, live attack map, auditor portal, SSO

- Plugin architecture: closed modules load as FastAPI sub-applications; OSS router ignores missing plugins gracefully

- Open-core model: OSS always free for self-hosted; cloud SaaS charges for compute + managed services

- Community investment: dedicated developer relations role at Month 6; public roadmap; security bug bounty program

# 8. v3 Roadmap — Months 13-24

v3 is the AI-native and global expansion phase. Assumes v2 infrastructure is stable and team has grown to 15+ engineers.

## 8.1 AI-Native Incident Response (Months 13-16)

- LLM triage assistant: GPT-4o / Claude integration; auto-generates incident summary, root cause hypothesis, and remediation steps from incident data + evidence

- Natural language playbooks: 'Block all traffic from Russia during DDoS' -> Playbook YAML via LLM

- Anomaly explanation: LLM explains in plain English why the ML model flagged a flow — reduces L1 analyst learning curve

- Context-aware alerting: LLM clusters related incidents; single notification instead of alert storm

## 8.2 Federated ML (Months 13-18)

- Federated learning: org-local model updates sent as gradient deltas (not raw data) — improves global model without sharing sensitive telemetry

- Differential privacy: epsilon-differential privacy on federated gradients (target epsilon=1.0)

- Custom model marketplace: Enterprise orgs can contribute and license proprietary detection models

- Edge inference: LBRO Sensor — lightweight Rust agent running ONNX-exported model locally for sub-millisecond classification

## 8.3 Asset Management (Months 15-18)

- Network topology: auto-discover assets from CloudWatch, Cloudflare, GCP SCC; build visual network map per org

- Asset criticality scoring: ML model predicts criticality based on connectivity, CVE exposure, incident history

- Vulnerability management: CVEs aggregated per asset; risk-prioritized remediation queue

- Configuration drift: compare live cloud config against CIS benchmarks; flag drifts as compliance incidents

## 8.4 Advanced Threat Intelligence (Months 17-20)

- Threat actor profiles: link incidents to known APT groups via MITRE ATT&CK Groups dataset

- Campaign tracking: correlate incidents across consenting orgs to identify multi-target campaigns

- Dark web monitoring: integrate with SpyCloud / DarkOwl APIs to monitor org domain exposure on dark web forums

- Predictive threat scoring: ML model predicts probability of incident escalation based on early indicators

## 8.5 Compliance Automation (Months 18-22)

- Continuous compliance: every API mutation evaluates affected controls in real time via AuditLog trigger

- Automated evidence collection: connect cloud providers to auto-collect and link compliance evidence

- Certification acceleration: structured pre-audit readiness report showing exact PASS/FAIL state before external auditor

- Regulatory change management: when a framework publishes a new version, LBRO maps old controls to new and flags gaps

## 8.6 Global Expansion (Months 20-24)

- Multi-region: EU (Frankfurt), APAC (Singapore), US (Virginia) — data residency guaranteed per org setting

- Localization: i18n for UI in English, German, French, Japanese, Hindi, Arabic

- Regional compliance: EU AI Act for ML classification, India DPDPA DPA registration, UK Cyber Essentials

- Marketplace listings: AWS Marketplace, Azure Marketplace, GCP Marketplace for procurement via cloud credits

- MSSP partner program: revenue sharing, white-label option, partner portal, co-sell agreements

# 9. Technical Risk Matrix

Probability 1-5 (1=Rare, 5=Almost certain). Severity 1-5 (1=Negligible, 5=Critical). Risk Score = P x S. Scores >= 15 are critical; 9-14 high; < 9 medium/low.

| Risk | P | S | Score | Mitigation |
| --- | --- | --- | --- | --- |
| Multi-tenancy RLS bypass — cross-org data leak | 3 | 5 | 15 | Automated cross-tenant test suite in CI; RLS policies unit-tested in isolation; org_id ORM middleware enforces filter on every query; quarterly penetration testing |
| RabbitMQ message loss on broker restart or crash | 3 | 4 | 12 | Quorum queues with publisher confirms enabled; DLX for failed messages; Celery task idempotency enforced via Redis deduplication key |
| ML model drift — false negative surge on novel attacks | 4 | 3 | 12 | ADWIN drift detector runs continuously; weekly scheduled retrain; analyst feedback loop; heuristic fallback always active as safety net |
| SIEM integration API breaking changes without notice | 4 | 3 | 12 | Versioned adapters per SIEM platform; contract tests against staging SIEM instances; CEF/syslog fallback when REST API unavailable |
| S3 Object Lock misconfiguration — evidence deletable | 2 | 5 | 10 | Legal review of Object Lock configuration per jurisdiction; Terraform-managed bucket policy; quarterly restoration drill verifying locked objects |
| Kubernetes misconfiguration causes production outage | 3 | 4 | 12 | GitOps via ArgoCD for all manifests; staging mirrors production; PodDisruptionBudget on all Deployments; automated rollback on failed deployment health check |
| OAuth credentials for third-party bots compromised | 2 | 5 | 10 | Credentials in AWS Secrets Manager only; auto-rotated on each release; apps scoped to minimum OAuth scopes; IP allowlist on webhook receiver endpoint |
| PostgreSQL primary failure during peak incident load | 2 | 4 | 8 | Patroni auto-failover (< 30s); PgBouncer connection pooling survives failover; application retry with exponential backoff and circuit breaker |
| LLM API rate limits or cost overrun (v3 AI features) | 4 | 3 | 12 | Client-side rate limiting; response caching for identical prompts (TTL=1h); fallback to smaller model; cost budget alerts at 80% threshold |
| Federated learning gradient inversion attack (v3) | 2 | 5 | 10 | Differential privacy (epsilon=1.0); gradient clipping; secure aggregation protocol; independent cryptographic audit before launch |
| Engineering velocity fails to meet quarterly targets | 3 | 3 | 9 | Document-first culture (ADRs for every major decision); feature flags allow partial shipping; 40% test coverage minimum for all new code |
| Regulatory non-compliance in new markets (v3 expansion) | 2 | 4 | 8 | Legal counsel engaged per jurisdiction; GDPR/DPDPA DPA registration timeline planned 6 months before launch; data residency enforced at infrastructure layer |

# 10. Architecture Evolution

## 10.1 v1 -> v2 Component Changes

| Layer | v1 | v2 |
| --- | --- | --- |
| API Server | FastAPI (sync-capable paths) | FastAPI (fully async) + organization middleware + rate limit middleware |
| Task Execution | In-process blocking calls | Celery workers consuming RabbitMQ named queues |
| Cache / Session | DB-backed (jti table for JWT) | Redis 7 Sentinel HA (O(1) blocklist, rate buckets, prediction cache) |
| File Storage | PostgreSQL BYTEA (evidence files) | S3 + Object Lock; DB stores metadata and SHA-256 hash only |
| Auth Revocation | DB jti table (SQL query per request) | Redis SET with TTL (single round-trip) |
| Database | Single PostgreSQL instance | Patroni HA cluster + pgBouncer connection pool |
| Deployment | Docker Compose | Kubernetes (EKS / GKE) + Helm charts + ArgoCD GitOps |
| Secrets | .env file committed to repo | AWS Secrets Manager via External Secrets Operator |
| Observability | structlog + stdout only | OTEL -> Prometheus + Loki + Jaeger + Grafana + Alertmanager |
| ML Inference | In-process (blocks API worker) | Dedicated lbro-ml-worker Celery queue (async, horizontally scalable) |
| Tenant Isolation | Project-level only (no orgs) | Organization RLS (default) or schema-per-tenant (Enterprise) |

## 10.2 Database Migration Sequence

- Migration 010: Add organization_id (nullable) to all tenant tables; backfill with auto-created 'Personal' org per user

- Migration 011: Create organizations, organization_members, teams, team_members, project_teams tables

- Migration 012: Create invitations, api_tokens, webhook_endpoints, webhook_deliveries tables

- Migration 013: Create notification_rules, notification_logs, notification_channels tables

- Migration 014: Create threat_indicators, ml_models, playbooks, playbook_runs tables

- Migration 015: Create compliance_controls, audit_log tables; add GeoIP fields to incidents

- Migration 016: Enable PostgreSQL RLS on all tenant tables; create SELECT / INSERT / UPDATE / DELETE policies

- Migration 017: Add file_s3_key, file_s3_bucket, file_s3_version_id to evidence; deprecate file_data BYTEA

- Migration 018: Drop file_data BYTEA column after 30-day verification window post-S3 migration

# 11. Migration Strategy — v1 -> v2

## 11.1 Zero-Downtime Principles

- Expand-contract pattern: add new columns as nullable, backfill, then add NOT NULL — never drop and add in same migration

- Feature flags: all v2 features hidden behind org-level feature flags; rolled out per org incrementally

- API versioning: v1 endpoints remain at /api/v1/; v2 endpoints at /api/v2/ — both active simultaneously

- Shadow writes: during transition, writes go to both v1 and v2 schema; reads verified before cutover

## 11.2 Data Migration Sequence

Step 1: Run migration 010 — add organization_id (nullable) to all tables. Backfill with auto-created Personal org per user.

Step 2: Enable PostgreSQL RLS in LOG-only mode (no enforcement) for 2 weeks. Monitor for unexpected cross-tenant query patterns in Grafana.

Step 3: Switch RLS from LOG to RESTRICT. Run full cross-tenant integration test suite in staging, then production.

Step 4: Migrate evidence files from PostgreSQL BYTEA to S3 via background Celery task (no downtime). Verify SHA-256 match before updating file_s3_key. Set file_data = NULL after verification.

Step 5: Remove file_data BYTEA column after 30-day verification window (migration 018).

## 11.3 Customer Migration Path

- Self-hosted v1 customers: lbro upgrade --to v2 CLI command runs Alembic migrations, creates default org, validates RLS policies

- Cloud-hosted: automated migration during maintenance window (typically < 1 hour for orgs under 100K incidents)

- Data export: all v1 data exportable as signed JSON archive before migration; 90-day backup retained post-migration

- Rollback: if migration fails, Alembic downgrade + PostgreSQL point-in-time restore from WAL backup

- Communication: 30-day advance notice email; migration guide published in docs; dedicated support channel during transition

LBRO v2 Engineering Roadmap 28 features ¦ 4 quarters ¦ 252 person-weeks ¦ 8-engineer team Target ARR at Month 12: $800K-$4M ¦ SOC2 Type II ¦ 99.9% SLA